# GridSenpAI Requirements Traceability Matrix (RTM)

Project: GridSenpAI

Purpose: Trace each system requirement to implementing components, supporting data structures, and verification methods.

| Requirement ID | Requirement Description | Implementing Component(s) | Supporting Data Structures | Verification Method | Verification Description |
| --- | --- | --- | --- | --- | --- |
| FR-ING-01 | Ingest facility electrical design artifacts | Artifact Ingestion and Preprocessing Service | Artifact, ArtifactVersion | Integration Test | Upload engineering artifacts and verify registration and storage |
| FR-ING-02 | Ingest interconnection artifacts | Artifact Ingestion and Preprocessing Service | Artifact | Integration Test | Upload POI and substation artifacts and verify classification |
| FR-ING-03 | Support born‑digital and scanned documents | Artifact Ingestion and Preprocessing Service | Artifact | System Test | Upload both document types and verify processing |
| FR-ING-04 | Perform OCR and layout preprocessing | Artifact Ingestion and Preprocessing Service | PreprocessedArtifact, SourceAnchor | Integration Test | Validate OCR extraction and anchor generation |
| FR-ING-05 | Preserve artifacts and anchors for traceability | Artifact Ingestion and Preprocessing Service | Artifact, SourceAnchor | System Test | Verify anchors reference original artifact locations |
| FR-EXT-01 | Extract engineering entities from artifacts | Extraction and Ontology Classification Service | ExtractedFieldCandidate | Unit Test | Validate entity extraction from documents |
| FR-EXT-02 | Extract interconnection‑relevant entities | Extraction and Ontology Classification Service | ExtractedFieldCandidate | Integration Test | Validate POI, topology, and protection extraction |
| FR-EXT-03 | Normalize extracted units and values | Normalization and Deterministic Validation Service | CanonicalFieldRecord | Unit Test | Verify unit normalization and type validation |
| FR-EXT-04 | Classify concepts using ontology | Extraction and Ontology Classification Service | OntologyConcept, OntologyMapping | Unit Test | Verify ontology classification |
| FR-EXT-05 | Retain source anchors for extracted values | Extraction and Ontology Classification Service | ProvenanceRecord, SourceAnchor | System Test | Verify evidence linkage to artifacts |
| FR-RAG-01 | Retrieve vendor specifications and modeling references | Retrieval and Knowledge Support Service | EvidenceBundle, EvidenceSnippet | Integration Test | Validate retrieval of equipment references |
| FR-RAG-02 | Support equipment reference corpus | Retrieval and Knowledge Support Service | EvidenceSource | System Test | Verify retrieval from equipment corpus |
| FR-RAG-03 | Support multiple knowledge families | Retrieval and Knowledge Support Service | EvidenceBundle | Integration Test | Verify routing by source family |
| FR-RAG-04 | Maintain terminology mapping between domains | Retrieval and Knowledge Support Service | OntologyConcept | Unit Test | Validate terminology translation |
| FR-RAG-05 | Flag evidence gaps when references unavailable | Retrieval and Knowledge Support Service | EvidenceBundle | System Test | Verify missing‑evidence detection |
| FR-INT-01 | Support structured intake interview | Structured Interview Intake Service | InterviewSession | System Test | Create session and capture responses |
| FR-INT-02 | Present questions for missing data | Structured Interview Intake Service | QuestionTemplate | System Test | Verify targeted question generation |
| FR-INT-03 | Map interview questions to schema fields | Structured Interview Intake Service | InterviewAnswer | Integration Test | Validate field mapping |
| FR-INT-04 | Validate interview responses | Normalization and Deterministic Validation Service | IntakeFieldState | Unit Test | Validate schema and range constraints |
| FR-INT-05 | Generate clarification prompts | LLM Assistance Control Layer | InterviewTurn | System Test | Verify clarification prompts for invalid responses |
| FR-INT-06 | Avoid redundant questioning | Structured Interview Intake Service | IntakeFieldState | System Test | Verify confirmed fields are skipped |
| FR-INT-07 | Store structured interview responses | Structured Interview Intake Service | InterviewAnswer | Integration Test | Verify persistence |
| FR-INT-08 | Merge interview responses into canonical state | Canonical Facility State Service | CanonicalFacilityState | Integration Test | Verify canonical state update |
| FR-AI-01 | Allow LLM assistance for bounded tasks | LLM Assistance Control Layer | PromptGovernanceRecord | System Test | Verify controlled AI assistance usage |
| FR-AI-02 | Restrict LLM as authoritative source | Normalization and Deterministic Validation Service | CanonicalFieldRecord | System Test | Ensure AI output must pass validation |
| FR-AI-03 | Require evidence citation for parameters | Translation Service | ProvenanceRecord | System Test | Verify evidence reference requirement |
| FR-AI-04 | Prevent unsupported value fabrication | Normalization and Deterministic Validation Service | ReviewFlag | System Test | Verify missing‑data flags generated |
| FR-AI-05 | Record governance metadata for AI activity | LLM Assistance Control Layer | PromptGovernanceRecord | Audit Test | Verify AI usage logging |
| FR-NRM-01 | Normalize inputs to canonical schema | Normalization and Deterministic Validation Service | CanonicalFieldRecord | Unit Test | Validate schema alignment |
| FR-NRM-02 | Maintain canonical facility state | Canonical Facility State Service | CanonicalFacilityState | System Test | Verify canonical state construction |
| FR-NRM-03 | Preserve field provenance | Canonical Facility State Service | ProvenanceRecord | System Test | Verify provenance metadata |
| FR-NRM-04 | Preserve conflicts | Normalization and Deterministic Validation Service | ConflictRecord | System Test | Verify conflict detection and persistence |
| FR-NRM-05 | Persist canonical state snapshots | Canonical Facility State Service | CanonicalStateSnapshot | System Test | Verify snapshot generation |
| FR-TRN-01 | Generate planner‑ready parameters | Translation Service | ModelingParameterSet | System Test | Validate parameter generation |
| FR-TRN-02 | Produce modeling behavior parameters | Translation Service | ModelingParameter | System Test | Verify parameter content |
| FR-TRN-03 | Translate facility terminology to grid terminology | Translation Service | TranslationRuleReference | Unit Test | Validate terminology mapping |
| FR-TRN-04 | Produce modeling‑ready intake package | Export and Versioning Service | OutputPacket | System Test | Validate modeling packet contents |
| FR-TRN-05 | Attach confidence tags and rationale | Translation Service | ModelingParameter | System Test | Verify rationale linkage |
| FR-TRN-06 | Generate missing information lists | Translation Service | ReviewFlag | System Test | Verify missing‑field reporting |
| FR-SCN-01 | Generate modeling scenarios | Scenario Generation Service | ScenarioSet | System Test | Verify scenario generation |
| FR-SCN-02 | Support scenario variation | Scenario Generation Service | ScenarioVariant | System Test | Verify scenario parameter overrides |
| FR-EXP-01 | Export modeling outputs | Export and Versioning Service | ExportManifest | Integration Test | Verify export artifacts |
| FR-EXP-02 | Include parameters and provenance in export | Export and Versioning Service | ExportArtifact | System Test | Verify export contents |
| FR-VER-01 | Support reruns and versioning | Export and Versioning Service | Run, RunDiff | System Test | Verify version history and diffs |
| FR-VAL-01 | Support validation workflow | Validation and Calibration Service | ValidationReport | System Test | Verify validation workflow |
| FR-VAL-02 | Preserve version history during calibration | Validation and Calibration Service | CalibrationUpdate | System Test | Verify version preservation |
| FR-VAL-03 | Support planner review | Validation and Calibration Service | ReviewFlag | System Test | Verify review workflow |
| NFR-SEC-01 | Role‑based access control | Governance and Security Architecture | ProjectRoleAssignment | Security Test | Verify RBAC enforcement |
| NFR-SEC-02 | Encryption in transit and at rest | Security Architecture | AccessPolicyReference | Security Test | Verify encryption controls |
| NFR-AUD-01 | Audit logging | Governance Architecture | AuditEvent | Audit Test | Verify audit logs |
| NFR-TRC-01 | Parameter traceability | Translation Service | ProvenanceRecord | System Test | Verify parameter evidence references |
| NFR-REP-01 | Reproducibility | Run Lineage Model | RunConfig, CanonicalStateSnapshot | Regression Test | Verify reproducible outputs |
| NFR-PERF-01 | Operational performance | Processing Pipeline Services | Run | Performance Test | Measure runtime performance |
| NFR-AVL-01 | Enterprise availability | Infrastructure Platform | Run | Availability Test | Verify service recovery |
| NFR-RET-01 | Configurable retention | Governance Architecture | RetentionPolicy | Compliance Test | Verify retention enforcement |
| NFR-GOV-01 | Structured intake governance | Structured Interview Intake Service | InterviewSession | System Test | Verify structured intake state |
| NFR-GOV-02 | Conflict preservation | Normalization and Deterministic Validation Service | ConflictRecord | System Test | Verify conflict transparency |
| NFR-AI-01 | Bounded AI governance | LLM Assistance Control Layer | PromptGovernanceRecord | Governance Test | Verify bounded AI behavior |
| NFR-AI-02 | Prevent fabrication of engineering facts | Normalization and Deterministic Validation Service | ReviewFlag | System Test | Verify gap handling |
| NFR-DAT-01 | Persistent lineage and schema governance | Canonical Facility State Service | CanonicalStateSnapshot | Regression Test | Verify lineage persistence |